|  |  |  |
| --- | --- | --- |
| Date | Goal | Result |
| 28/02/2022: | group met up to analyze the project assignment | We agreed on a plan which is to design the classes and divide them among our-selves |
| 09/03/2022 | Project description | Divided the different section of the project description |
| 12/03/2022 | Project description | Worked on the project description |
| 13/03/2022 | Project description | Finalized Project description |
| 21/03/2022 | Review the partner group’s Project description | Gave feedback on the partner group’s Project description. |
| 23/03/2022 | Project Analysis | The group made an analysis of the interview with the overlook hotel manager. |
| 30/03/2022 | Project Analysis feedback | The group worked on further assessment of the analysis of the overlook hotel interview |
| 06/04/2022 | Project Analysis 2 | The group worked on the second part of the analysis phase. |
| 13/04/2022 | Project Analysis 2 | The group completed working on the second part of the analysis phase. |
| 28/04/2022 | Project design | The group worked on designing the UML diagrams for the program |
| 04/05/2022 | Project design | Adjustments were made to the UML diagrams |
| 05/05/2022 | Project deign | A design for the GUI was made and agreed on my the group. |
| 07/05/2022 | Project initiation | The division of work was made and each member was to work on a section of the program |
| 10/05/2022 | Project phase | The group worked on the project |
| 14/05/2022 | Project phase | The group finished the first iteration of the program, and worked on the GUI |
| 16/05/2022 | Project phase | A testing of the program’s fist iteration was made and a merging of the different classes was made and a testing of the program was done, and work began on the second iteration of the program, and further development of the GUI was done taking in consideration the input of the group. |
| 19/05/2022 | Project phase | A search method for the rooms was discussed and with the input of all members in consideration the work on a search method was initiate  And the work on the second iteration of the program began taking in consideration the development of a discount method, and further development of the reservation class |
| 22/05/2022 | Project phase | A search method was developed and was implemented, and work on a search function for the website and a design for the website began. |
| 25/05/2022 | Project phase | Finished the website and the GUI and the coding of the program and started on documentations. |
| 28/05/2022 | Project phase | Worked on the project report  And the user guideline |
| 30/05/2022 | Project phase | Worked on the project report  And finished writing the user guideline |
| 31/05/2022 | Project phase | Worked on the project report and started working on the process report |
| 01/06/2022 | Project finalization | Finished process report and project report. |